CIL Regulation 62A Monitoring Report for Parish and Town Councils within Swindon Borough Council CIL Charging Schedule Area

Parish Report on CIL Neighbourhood Proportion for 2019/20 Financial Year

Blunsdon Parish Council

| Regulation 62A Reference | Description | Response |
| --- | --- | --- |
| 2(a) | Total CIL receipts for the reported year | £32,595.14 |
| 2(b) | Total CIL expenditure for the reported year | £0.00 |
| 2(c) | Summary of CIL expenditure during the reported year including- The items to which CIL has been applied The amount of CIL expenditure on each item | N/A N/A i))) |
| 2(d) | Details of any notices received in accordance with Regulation 59E, including- Total value of CIL receipts subject to notices served in accordance with regulation 59E during the reported year; The total value of CIL receipts subject to a notice served in accordance with regulation 59E in any year that has not been paid to the District Council by the end of the reported year | None None |
| 2(e)(i) | The total amount of CIL receipts for the reported year retained at the end of the reported year | £32,595.14 |
| 2(e)(ii) | The total amount of CIL receipts from previous years retained at the end of the reported year | £42,890.04 |
| Details of projects to which CIL funding has been applied* | PROPOSED MUGA CEMETERY EXTENSION WALLS VILLAGE HALL FLOORING AND OTHER IMPROVEMENTS CEMETERY TREE WORKS |  |

*Note: If CIL funds have been allocated to a project but not spent, please show the project the funds have been allocated to in tabulated format similar to the sample table below.

Note the CIL annual spend and retained receipts from previous years unspent also needs to be reported on hence why the use of the accompanying spreadsheet to track cumulative receipt and allocation is so important.

| Table A: Reg 62A (2) (c) List of CIL Funded Projects by the Local Council and their Status |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Item CIL applied to Project name CIL Reg 62A (2)(c) (i) | Total CIL NP allocated to project (£) | Date allocated | Project start date | Anticipated end/ completion date | Amount spent previous financial year 2018/19 | Amount spent previous financial year 2017/18 | Amount spent previous financial year 2016/17 | Amount spent financial year 2019/20 CIL Reg 62A (2)(c) (ii) | Allocated but unspent balance at end of financial reporting year |
| MUGA | £42,890.04 | February 2018 | SBC to advise | SBC to advise | 0.00 | 0.00 | 0.00 | 0.00 | £42,890.04 |
| CEMETERY EXT WALL WORKS | £15,000.00 | January 2019 | Awaiting transfer by developer | ? | 0.00 | 0.00 | 0.00 | 0.00 | £15,000.00 |
| MUGA | £5,000.00 | January 2019 | SBC to advise | SBC to advise | 0.00 | 0.00 | 0.00 | 0.00 | £2,304.63 |
| VILLAGE HALL FLOORING | £1,967.00 | January 2019 | July 2019 | July 2019 | 0.00 | 0.00 | 0.00 | 0.00 |  |
| *VILLAGE HALL FURNITURE | £2,890.51 | January 2020 | June 2020 | June 2020 | 0.00 | 0.00 | 0.00 | 0.00 |  |
| *VILLAGE HALL IMPROVEMENTS | £2,368.00 | January 2020 | April 2020 | September 2020 | 0.00 | 0.00 | 0.00 | 0.00 |  |
| *CEMETERY TREE WORKS | £5,000.00 | January 2020 | April 2020 | September 2020 | 0.00 | 0.00 | 0.00 | 0.00 | £5,000.00 |
| *BULB PLANTING | £500.00 | January 2020 | 2021 | 2021 | 0.00 | 0.00 | 0.00 | 0.00 | £500.00 |